## Slide 1
Market Systems Release Update
Modifications Committee Meeting 49
June 13th 2013

## Slide 2
SEM R2.2.0 was deployed to schedule on May 10th 2013. Approved scope for the release was as follows:
SEM R2.2.0 – Deployed
Mod Ref | CR Ref | Description
Mod_17_11 | SEM_PC_CR281 | Addition of a D+3 DI report
Mod_03_12 | SEM_PC_CR290 | Alignment of T&SC with Revised VAT arrangements
Mod_17_12 | SEM_PC_CR300 | Report on Offered Capacity in Implicit Auctions
SDS | SEM_PC_CR193 | TLAF Publishing in the MPI
SDS | SEM_PC_CR262 | Unit Under Test Submission Screen
SDS | SEM_PC_CR289 | Internal Submission Gates – Option 1
SDS | SEM_PC_CR295 | MA System Summary IC Flows

## Slide 3
A small number of defects will be addressed in a minor interim release.
Typically defects are addressed in the next scheduled bi-annual release however some defects are currently placing a unnecessary burden (i.e. workarounds) on Market Operations and the TSOs (RCUC).
Participant Interfaces will not be affected by the release.
Software delivered by vendors on June 9th and deployment is targeted for June 25th, subject to successful completion of testing.
SEM R2.2.1 – Interim Release
Defect Id | Component | Description
ABB2013-127206 | MI | EP1/EP2 Excluded Bids
ABB2013-127080 | MI | SM_GEN_OPER_CHAR feed displaying duplicates in SO reports
ABB2013-126861 | MI | Data entry on snap shot displays appears not to go through - must reload to see the change
ABB2013-127024 | MA | System Summary screen - alarm column is not showing a space for the last period
ABB2013-124598 | MI,MA, RCUC | Resize the GUI login window to match the applet size
ABB2013-126859 | RCUC | Ramp Up/Down Screens not showing all rates
ABB2013-127084 | RCUC | Max POR on Turlough Hill defaulting to hard coded value

## Slide 4
The table below outlines the approved scope for SEM R2.3.0
Following discussions with our vendors re schedule etc., the target deployment date is November 15th, subject to successful completion of testing.
Functional Interfaces between the Central Market Systems and Participant systems will be unaffected by this release – technical changes are currently being evaluated.
SEM R2.3.0 – Approved Scope
CR Ref | Description
SEM_PC_CR174 | MPI Dropdown values for a Trading Site
SEM_PC_CR186 | Export Functionality in MA
SEM_PC_CR265 | Settlements Task Functionality
SEM_PC_CR297 | Wind Forecast Validation
SEM_PC_CR310 | Run Cancellation Initialisation
SEM_PC_CR312 | Run Cancellation Functionality
SEM_PC_CR168 | Unnecessary File Import Type Selection
SEM_PC_CR311 | VTOD Status Changes for Approval
SEM_PC_CR294 | DDF Linked to System Type within POMAX file import
SEM_PC_CR295 | Displaying UUC Penalty Costs in MA

## Slide 5
The release cut-off date for the April 2014 release to the Central Market Systems is:
Friday September 27th, 2013.
All approved Modifications Proposals will be allocated to this release (subject to available capacity).
Capacity available by vendor (inclusive of hours that will be carried forward from Nov 2013 release):
  ABB: 2,476 hours
  Brady: 1,326 hours
SEM R2.4.0 – April 2014

## Slide 6
Questions