## Slide 1
Market Systems Release Update
Modifications Committee Meeting 50
August 15th 2013

## Slide 2
The table below outlines the approved scope for SEM R2.3.0.
SEM R2.3.0 – Approved Scope
CR Ref | Description
SEM_PC_CR174 | MPI Dropdown values for a Trading Site
SEM_PC_CR186 | Export Functionality in MA
SEM_PC_CR265 | Settlements Task Functionality
SEM_PC_CR310 | Run Cancellation Initialisation
SEM_PC_CR312 | Run Cancellation Functionality
SEM_PC_CR168 | Unnecessary File Import Type Selection
SEM_PC_CR311 | VTOD Status Changes for Approval
SEM_PC_CR294 | DDF Linked to System Type within POMAX file import
SEM_PC_CR203 | Displaying UUC Penalty Costs in MA
SEM_PC_CR314 | Adjust IA Validation

## Slide 3
SEM R2.3.0 Key Milestones
Vendor Design √ Complete
Vendor Build In Progress
Factory Test (ABB) Commences 21 Aug 2013
Vendor Code Delivery (Brady) 15 Aug 2013
Vendor Code Delivery (ABB) 9 Sep 2013
SIT Execution Commences 19 Aug 2013
Market Test Execution (Regression) Oct 2013 (dates TBC)
Proposed Deployment* 15 Nov 2013
                * Subject to successful completion of testing

## Slide 4
The release cut-off date for the April 2014 release to the Central Market Systems is:
Friday September 27th, 2013.
All approved Modifications Proposals will be allocated to this release (subject to available capacity).
SEM R2.4.0 – April 2014

## Slide 5
Questions