Central market Systems Roadmap

Stakeholder organisations should consider what each roadmap option means for their organisation in terms of:

- Cost/Return on Investment

- Resources

- Security

- Application and desktop software stack

- Risks

- Any other considerations

Please refer to table 1 below for further detail on the above.

Following review, Stakeholders should reply by COB December 7th with their preferred roadmap option.

Operational Timelines

Stakeholder organisations to consider:

- Resettlement timelines: Currently M+4 & M+13. Is there justification to reduce this timeline, e.g. to M+1 & M+4?

- Formal query window (M+13)

- Formal dispute window (currently 2 years).

Please keep my responses confidential – Yes/No

Please send your feedback to Markethelpdesk@sem-o.com with CMS Roadmap MOST Feedback in the title.

|  | Upgrade | Maintenance |
| --- | --- | --- |
| Security | Upgrade to Java 8 | Remain on Java 6 |
| Application and desktop software stack | Upgrade to IE11 | Remain on IE8 |
| Resources | Business as usual + I-SEM + major CMS upgrade (12-15 month delivery) - Major end to end parallel Testing including Market Trial for upgrade; - Interfaces impacted: MPI (Participants); TSO-IA and MDP Interfaces. | Business as usual + I-SEM |
| Cost/Return on Investment | Participant costs (development, testing, resources); Market Operator costs (Major capital outlay) | Extend warranties as available, proactive replacement of consumable items. |
| Risks | Reputational; Return on investment; Resources. | Reputational; Market outage; Security; Deviating from best practice refresh policy. |
| General | Large capital outlay, life cycle limited to one year. SEM upgrade delivery Q2 2017 (assuming capital approval Q1 2016), Target I-SEM delivery Q4 2017. No additional functionality/capability delivered from upgrade. | Minimal capital outlay, scarce industry resources concentrated on I-SEM and other key projects. |

Table 1: Roadmap considerations