Modification Committee meeting No. 14 minutes

Tuesday May 27th 2008 @ 10.30 am

| ##### Attendee | ##### Role | ##### Company |
| --- | --- | --- |
| Members/Alternates |  |  |
| Tanya Gill | Chair & Supplier Member | BGES |
| Iain Wright | Vice Chair & Supplier Member | Airtricity |
| Garrett Blaney | Generator Member | Viridian Power & Energy |
| Dave O'Connor | Generator Alternate | ESBI |
| Ian Luney | Generator Alternate | NIE PPB |
| Eugene McAuley | Generator Alternate | ESB PGEN |
| William Steele | Supplier Alternate | NIE Energy (Supply) |
| Michael Preston | TSO Member | SONI |
| Denis Kelly | MDP Member | NIE T&D |
| Frank Leetch | MDP Member | ESB Networks |
| Rodney Doyle | SO Member | EirGrid |
| Gill Nolan | MO Member | SEM-O |
| Niamh Delaney | MO Alternate | SEM-O |
| Philip Newsome | Regulator Alternate | CER |
| Observers/Other |  |  |
| Vivienne Eakin | Observer | SONI |
| Philip Hart | Observer | Virtutility |
| Simon Street | Observer | CER / NIAUR |
| Bruce Kelly | Observer | Energia |
| Kevin O'Neill | Observer (RA Alternate) | NIAUR |
| Michael Quirke | Observer | ESBCS |
| Cormac Madden | Observer | RMDS |
| Liam Ryan | Observer (SO Alternate) | EirGrid |
| Shane Rourke | Observer | EirGrid |
| Mary d'Arcy | Modification Committee Secretariat | SEM-O |
| Marie Therese Campbell | Modification Committee Secretariat | SEM-O |

| ##### Item | ##### Mod. |  | ##### Proposer | ##### Discussion Points | ##### Actions/ ##### Comment | ##### Outcome/ ##### Vote Result |
| --- | --- | --- | --- | --- | --- | --- |
| ##### SEM-O Update |  |  |  |  |  |  |
| ##### 0.1 Nominations were due in for Annual Election candidates on May 26th |  |  |  |  | Supplier nominations for annual election to be extended (Secretariat) |  |
| ##### 0.2 Consultation on Mod_05_08 now closed |  |  |  |  | Mod 05_08 consultation responses to be collated and circulated to members (Secretariat) |  |
| ##### 0.3 Secretariat change (Marie-Therese Campbell to replace Mary d'Arcy) |  |  |  |  | Marie-Therese Campbell to ##### email Committee with her contact details |  |
| ##### 0.4 Annual election to panel to be determined prior to nominations for Chair and Vice-Chair positions. |  |  |  |  | Ballot paper and voting instructions to be circulated. (Secretariat) |  |
| ##### 0.5 Minutes read and approved from Meeting 13 |  |  |  |  |  |  |
| ##### Action Items from Previous Meetings |  |  |  |  |  |  |
| ##### 1 | Mod_88_07: MO to invite Committee Members and Interested Parties to a meeting & come up with an agreed Proposal |  | ESB CS (Cassandra Ryan) | Outstanding as meeting has not yet taken place. | N Delaney: SEM-O to organise meeting but unsuccessful M Quirke: To follow up with Karl and then contact Jono | ##### SEM-O & ESB CS Open Action Item to arrange meeting. |
| ##### 2 | Mod_01_08: Committee/ Secretariat to set up forum to discuss (after March 31st 08 meeting) |  | RA (Simon Street) | M d'Arcy: Forum not scheduled as yet | Secretariat: to set up forum prior to next meeting | ##### Secretariat Open Action Item |
| ##### 3 | Mod_03_08 Proposer to meet MO to come up with an agreed Proposal |  | RA (Philip Newsome) | S Street: Progress made on this modification. Updated version provided. |  | ##### To be discussed later in agenda |
| ##### 4 | Mod_05_08 Discussion Meeting with Proposer, MO, SO, MDP and any other Interested Parties , Secretariat to invite nominations for Mod Committee Working Group & set up meeting |  | Virtutility (Philip Hart) | T Gill: On agenda for later on |  | ##### Action Item Completed |
| ##### 5 | MOD_54_07 Airtricity to meet with Interconnector Administrator and SEM-O to determine implementation costs . |  | Airtricity (Emeka Chukwureh) | M Preston: IA has been completed and circulated. | ##### Impact assessment has been completed and circulated. | ##### See deferred mods. |
| ##### 6 | ##### MOD_13_08 Calculation to be clarified & re-presented |  | ##### MO (Gill Nolan) | G Nolan: Redrafted and in internal circulation to be put on agenda for next meeting | ##### To be put on agenda for next Modifications Committee meeting | ##### MO Open Action |
| ##### 7 | ##### Mod_19_08 MO to draft Paper for enduring automated solution. Committee to send feedback from MP's in by end April |  | ##### MO (Brendan O'Sullivan) | G Nolan: Draft paper outlining proposed solution. Slides outline proposal. Comments and queries were to be submitted by mid April. Justification of 6 pre approved data sets. Explanation of proposed solution. No detailed IA has taken place as yet. Approval required for detailed IA from vendor. Not in scope for Day +1 project. Propose to continue with current solution until the enduring solution can be implemented. Never envisaged that temporary solution would be enduring solution. G Blaney: Cost of Implementation v Cost of non implementation plus risk involved. | G Nolan: Circulate paper and slides after meeting. Agenda Item for next meeting | ##### Secretariat and MO Open Action |
| ##### 8 | MOD_12_08 MO to get definitive legal advice on this and present at next meeting |  | MO (M d'Arcy) | M d'Arcy: Circulated advice from SEM-O lawyer. T Gill: Section 8 removal different to other sections? Redundant part of the code. P Newsome: Email from Kevin Connolly legal. |  | ##### Withdrawn |
| ##### 9 | MOD_14_08 MO: There will be a General update on Plan between now and next Mods Meeting, |  | MO (Jonathan Jennings) | G Nolan: Fergal Egan provided update at MOUG |  | ##### Action Item Completed |
| ##### 10 | MOD_17_08 MO and SO to revisit definitions |  | MO (Jonathan Jennings) | N Delaney: To revisit later in agenda |  | ##### To be discussed later in agenda |
| ##### 11 | MOD_18_08 ESB and any other interested parties to discuss further refinement with SEMO, on making process more effective and efficient for everyone, to be done in the same timeframe as the discussion and possible Mod on Section 2.1 Customer Service |  | MO (Sean Mackin) | G Nolan: Jono has had bilateral discussions with participants. AP 11 redrafted and will be on agenda for next meeting. Further modification will be presented. |  | ##### Action item Completed |
| ##### 12 | Secretariat Action Items |  |  | Version 4.2 Code issued Spreadsheet on web showing status of all Mods Quarterly report issued Mod 20_08 drafted and on agenda Presentation available on SEM-O website AP 12 modification drafted and on agenda |  | ##### Action Items Completed |
| Deferred Modifications |  |  |  |  |  |  |
| 13 |  | Mod_54_07 Modification to the upward revision of Modified Interconnector Unit Nominations subsequent to an increase in the Available Transfer Capacity | Airtricity (Emeka Chukwureh) | I Wright: Discussed at MOUG. Further work on costs to be done. T Gill: Impact Assessments have been completed. M Preston: Costs €168k plus 20 weeks to implement. Business processes would also need to be changed in control centre. There would be operational control issues. Energy allocation rules may need to be changed. I Wright: To discuss with TSO if any further action on this issue is required but for now it can be withdrawn. |  | Withdrawn |
| 14 |  | Mod_88_07 Publication of daily actual load summary | ESB CS (Cassandra Ryan) | T Gill: Discussed already. Taken away as action item for this meeting. | SEM-O & ESB CS Open Action Item to arrange meeting. | Deferred |
| 15 |  | Mod_93_07 Demand Data Submissions to Support Non-Firm Access Calculations for all forms of Trading Site | H Mullany | T Gill: Someone to take over proposer of this modification to keep alive. Does the proposer wish to withdraw this modification? | Panel to inform secretariat if anyone wishes to take over as proposer of this mod. In addition, Secretariat to ask proposer if he wishes to progress with this modification. | Deferred |
| 16 |  | Mod_01_08 Consumption Adjustments handling long term meter data errors. | RA (S Street) | T Gill: Forum on modification to be arranged | Secretariat to set up forum before next meeting to discuss this modification | Deferred |
| 17 |  | Mod_03_08 Suspension Delay Period Decision Changes | RA (Philip Newsome) | S Street: Discussions with SEM-O where mod was amended to align it with central systems. Two issues: terms in NI supply licence in relation to revocation and supplier incurring debts. Matter for NIAUR. Suggestion that issuing statutory demand to participant may have impact on banking agreements. N Delaney: Although a consensus has been reached on many of the points through correspondence between SEMO and RAs. SEM-O Legal do not agree on all points . P Newsome: This relates to automatic suspension order. Revised modification has been posted on the website. N Delaney: Emails have been ongoing up to this week, suggest circulating a summary of correspondence to Mods Committee for information. S Street: happy for mods committee to see exchange of emails. | Tanya: Not in a position to have a vote today. To be put on the agenda for the next meeting. People will benefit from seeing the correspondence. Helpful to have one document that summarises correspondence. Secretariat to circulate viewpoints exchanged between SEM-O legal and RAs. | Deferred |
| 18 |  | Mod_05_08 Inclusion of Aggregated Generating Units in the SEM as Aggregated Generator Units | Virtutility (P Hart) | T Gill: First working group took place on this modification. I Wright: Working group was a constructive meeting. Note to extend into ROI as well as NI. Not feasible at this stage but modification is for All island. P Hart: Part of. process is beginning of registration process to get an agreement on generator sets in a particular locale. Proposed generator aggregator system operator agreement which is essentially a connection agreement. I Wright: requirement for addition to AP? P Hart: Not required and no changes needed at all to current procedure. L Ryan: Business process inside the TSO will require some change. P Hart: Modification has come as far as it can go and is ready for approval. Some discussion with TSO required. W Steele: Suppliers to be aware that generation going through the pool will increase demand at certain times which potentially could raise peak price. This was raised in consultation. L Ryan: In reality these generators are running outside the market. T Gill: is this additional generation or aggregated generation? I Wright: In principle all small generators can sign up which will have exactly the same effect as an aggregator coming into the market. T Gill: Working group has not come back to committee with recommendation. All: Impact assessments and minutes have been published. P Hart: Legal status of working group? T Gill: There is no process currently. Establishment of working group was to progress this modification. Happy to go to a vote on version 3 of modification 5. | Secretariat to circulate Consultation and impact assessments Gill: FRR should set out justification for the vote and the impacts of the code. Tanya: Draft FRR should reflect how this fulfils the requirement for the code. | Recommended for Approval : (Majority) subject to FRR incorporating agreed items Votes in favour: D O'Connor I Luney W Steele E McAuley G Blaney I Wright Abstention: T Gill |
| 19 |  | MOD_13_08 Calculation of MSP Production Cost for use within the MSP Software - revised from Modification 57_07 (& discussion on Mod numbering) | MO (Gill Nolan) | G Nolan: to process for next meeting | Agenda Item for Next Meeting | Deferred |
| 20 |  | MOD_17_08 Modification Proposal Title; Definition of Hot Cooling Boundary, Hot Start, Warm Cooling Boundary, Warm Start, Cold Start. | MO (Jonathan Jennings) | N Delaney: To correct definitions in the code. SO expressed concern in last meeting as to whether their definitions align with the Grid Code. However, the Grid Code definitions were copied verbatim from the T&SC and therefore the Grid code also needs to be corrected. The next joint grid code meeting in June. Suggest implementation date of T&SC changes aligns with Grid Code changes. | Implementation date to be agreed | Recommended for Approval : (Majority) Votes in favour: I Luney W Steele E McAuley G Blaney I Wright T Gill Abstention: D O'Connor |
| Modification Proposals Further Review Required |  |  |  |  |  |  |
| 21 |  | Mod_20_07 Publication of Commercially Sensitive Data – Supplier volumes | NIE Supply (William Steele) | W Steele, Proposer, stated that he wishes to defer this; discussions are still ongoing with RA's being headed by J Corbett | New Modification to be presented by Proposer at a later date | Further Review Required |
| 22 |  | Mod_25_07 Commercial Offer Data for Interconnector Units | MO (Jon O'Sullivan) | G Nolan presented this Modification and made a request if RAs could put more detail in decision document, outlining exactly what issue is, if a Modification require further work, outlining possible steps to meet requirements and move it forward MO understand that wording in text was not in keeping with wording in TSC, so text has been changed; revised text should be consistent with wording in Sections below | New version of Modification to be circulated for next meeting (Secretariat note: this should be given a new Mod reference~ and linked to Mod 25_07) | Note: Withdraw Mod 25 07 and raise new Modification |
| 23 |  | Mod_49_07 Addition of Participant Change Management Requirements to AP11 (alternative approach approved) | Airtricity (Iain Wright) | G Nolan presented this Modification; the requirement for further work was action on MO to set up a discussion on AP11. . Action was completed It was redrafted as Mod 18_08. This Mod 18 08 has been approved by RAs. | Secretariat to set Mod 49_07 to status of Withdrawn on website and link it to Mod 18 08 | Withdrawn |
| 24 |  | Mod_57_07 Calculation of MSP Production Cost for use within the MSP Software | MO (Gill Nolan) | G Nolan withdrew this Modification as it was replaced by Modification 13_08. | Secretariat to set 57_07 to status of Withdrawn on website and link it to Modification 13_08 | Withdrawn |
| 25 |  | Mod_66_07 VAT | MO (Niamh Delaney) | N Delaney (Proposer): The text in the modification reflects the agreement with VAT authorities. SEM-O does not consider it appropriate to change this, as the VAT Authorities had requested the wording. . The calculation of blended rate is what will be done, this is a temporary measure. S Street: We met with SEM-O Finance on Feb 27th; they were to check the wording of this modification. We have not heard from them in 2 months. Our reading was that no such requirement existed. They were to find the document to show there was a requirement and check figures with advisors. N Delaney; I spoke to Finance yesterday and they were of the opinion that this wording cannot change as it was the wording required by Rev Auth . No further discussions with the RAs on the modification were mentioned. S Street; this was one of the most expensive pieces of work and it was not clear this was needed. Maybe there was some other agreement between SEM-O and Revenue. Other issue is discretion of the MO. P Newsome: We always interpreted VAT Agreement as meaning that Revenue Authorities should have a discretion (not the MO). Seems that it is unusual that they would request such wording. T Gill: if the RAs have concerns that were obvious about modifications, it would speed up the process if these were raised around the table and not at the final stage. More input requested. I Wright: Given that participants are the ones exposed it would be good to have something in writing from MO or Revenue Auth stating this is how we intend to apply the legislation; if we understand this it gives some certainty on how to apply the TSC. G Blaney: can this be progressed in advance of next meeting? G Nolan: we will progress as quickly as possible but cant commit on how long it will take. W Steele: Temporary solution ; what about the enduring solution has this been discussed? this will be a Mod also? N Delaney: Final solution has been discussed with RAs but has not been agreed yet; T Gill: Market Participants are concerned that a final solution has not been reached in relation to treatment of VAT and would request that a final meeting should be progressed as soon as possible | SEM-O & RAs to hold a meeting with Revenue to progress this Issue (P Newsome to speak to M Behan) | Further Review Required |
| 26 |  | Mod_68_07 Additional Market Data Transaction from MO to TSOs | TSO (Liam Ryan) | R Doyle stated that we have a workaround with MO to access data. An enduring solution has not yet been brought forward and will be progressed; this Modification will be re-presented at a later date . | TSO and SEM-O to progress this item further. | Deferred |
| 27 |  | Mod_72_07 Correction of Excessive Credit Cover Requirement | Airtricity (Emeka Chukwureh) | I Wright: We have been to this forum, to a special forum, bilateral discussions have taken place. No more analysis could be done or should be done. Algebra has been shown to deliver what can be done in Settlement Reallocation. Consultation came back with two responses from Committee Members which did not show any objection. P Newsome: there has been consultation and SEM-O impact assessment. M Darcy: The only item that was not addressed was D Naughton's view that analysis needed to be done on pool collateralisation; Version 2 FRR has been prepared but unsure about submitting this if additional work needs to be done by Committee. I Wright: no one can say what extra work is required; SEMO Impact Assessment. Cost €15-€20k S Street: may have different effect on different sorts of Participants. It is beneficial to larger Suppliers; will reduce the cost of collateral. Recollection is that there will be less collateral held so this may have an impact. I Wright: It avoids you putting up more collateral than required by the Code. It will ensure the market is not over-collateralised. G Blaney: All the committee can do is make a recommendation and try to ensure expediency in progression of Modifications | Secretariat to Resubmit v0.2 FRR to Committee for review and to RAs | FRR to be resubmitted |
| New Modifications |  |  |  |  |  |  |
| 28 |  | MOD_20_08 Nominations, Elections, Terms and Expiry of Modification Committee Members | MO (Mary d'Arcy) | M d'Arcy presented this Modification: the section is to clarify the code around elections, terms of expiry and one line around 'Alternate' was inserted. S Rourke: the rules around replacement of an Alternate are not clear. I Wright: all possible scenarios for alternate and member retiring or being replaced should all be mapped out to enable Mod to be drafted M d'Arcy: this Mod was primarily for election process in Code and another Mod can be drafted on Alternates. | Committee to raise Mod on Alternate rules. | Recommended for Approval: (Unanimous) Votes in favour: I Luney W Steele E McAuley G Blaney I Wright T Gill D O'Connor |
| 29 |  | MOD_21_08 AP12 Modifications Committee Operations (Working Groups, Secretariat role, etc) | MO (Mary d'Arcy) | M d'Arcy presented this Modification:: Major changes are in the progress of the standard modification proposal. Change of urgent modification proposal procedure. Working Group procedure and additional steps in process . Wider role for Secretariat. I Wright: Modification reflects evolving ideas of good practice. P Newsome: RAs approve procurement? M d'Arcy: Only change from Regulatory Authorities to RAs. P Newsome: Section 3.5 Issue. RAs will notify committee that they are not vetoing. M d'Arcy: Will take this out of Mod. Numbering is to be rectified. Additional information included on elections. Consult the RAs in the event of a tie in an election. I Wright: Discussion with RAs on consultation? M d'Arcy: No I Wright: RAs can appoint people to committee for example if a certain group is under represented. P Newsome: The proposed change to the Notices section (2.353 (12) could be interpreted to read that the AP has precedence over the Code . | P Newsome: To have a think about whether the RAs can be consulted in the event of a tie in an election. M d'Arcy: In response to q. from I Wright, to ask Legal on whether a declaration is required on form. M d'Arcy: to discuss the proposed change to Notices section with SEM-O lawyer and revert to RA's. | Recommended for Approval : (Unanimous) subject to any required text changes Votes in favour: I Luney W Steele E McAuley G Blaney I Wright T Gill D O'Connor |
| 30 |  | MOD_22_08 Modification of Agreed Procedures | CER P Newsome | S Street presented this Modification: FRR for APs. Ability to put such a decision in the public domain and from that time give three days for the RAs to veto. Date of decision at present is from the date of the meeting but then will not be published for three days. Code does not require you to provide a FRR for APs. The rest of the world do not know that such a decision has been made so this is for them. M d'Arcy: Web is updated. FRR is useful because you can see amended proposal. T Gill: publish one pager on what versions have been approved. Publish same form for APs but change the title from 'FRR'. | Similar form as FRR to be included in process for APs but name change required. | Recommended for Approval : (Unanimous) Votes in favour: I Luney W Steele E McAuley G Blaney I Wright T Gill D O'Connor ) |
| 31 |  | MOD_23_08 Precision of calculations within the Central Market Systems. | SEMO | N Delaney presented this Modification: MSP software values - some are 3 and some are 8. All published values from settlement systems are to 8 decimal places. G Blaney: Systems were supposed to be implemented to meet the code requirements not the other way around. T Gill: This mod is really a clarification between the code and the AP. P Newsome: What is meaning of 'without prejudice' in paragraph 3.89? S Street: legal advice on 'without prejudice' required. N Delaney: All settlement variables are published to 8 decimal places for example eligibility of pumped storage and energy limited units. T Gill: My own personal view is that I am not sure that people are comfortable to go to a vote. S Rourke: 'Without prejudice' is misleading. | Legal opinion on the words 'without prejudice' required. Open Action item on SEM-O legal. | Deferred |
| 32 |  | MOD_24_08 Initial Credit Cover and Revised Effective Date Timelines for New Participants | Mo (Nigel Thomson) | N Delaney presented this Modification: Seeks to amend AP1 and to amend Section 8 entries of the code around timelines for credit cover for new participants. M Preston: Nothing specific in the AP has changed. |  | Recommended for Approval : (Unanimous) Votes in favour: I Luney W Steele E McAuley G Blaney I Wright T Gill D O'Connor |
| 33 |  | MOD_25_08 Extension of certain T&SC Section 7 provisions to allow for delivery of Market System Development Plan. | MO (Jonathan Jennings) | G Nolan presented this Modification: Extend time period of clauses in Section 7 from 12 to 15 months to allow for implementation. S Street: Justification to be added to FRR |  | Recommended for Approval :(Unanimous) Votes in favour: I Luney W Steele E McAuley G Blaney I Wright T Gill D O'Connor |
| 34 |  | MOD_26_08 Definition of Adjusted Participant | MO (Jonathan Jennings) | G Nolan presented this Modification: Mod 72 is not reliant on this mod in any way. This is to close off loop hole that is there. Calculation of undefined potential exposure explanation. Proposed that obligation is added to the T&SC. Paragraph 6.12 has been modified. S Street: Code objectives to be addressed in FRR report. |  | Recommended for Approval : (Unanimous) Votes in favour: I Luney W Steele E McAuley G Blaney I Wright T Gill D O'Connor |
| 35 |  | MOD_27_08 Format of Settlement Statements | MO (Jonathan Jennings) | G Nolan presented this Modification: Arising from MSDP consultation. Propose to move clause from Section 7 back into enduring code. |  | Recommended for Approval : (Majority) Votes in favour: I Luney W Steele E McAuley G Blaney I Wright D O'Connor Vote Against: T Gill |
| AOB |  |  |  |  |  |  |
|  |  | Generator Member retiring |  | ESB PGEN Generator Member (S Walsh) is retiring | Committee agreed in an earlier AP12 discussion, that the ESB PGEN Alternate can remain in place for remainder of that Members term so no ad-hoc election is required |  |

| Next Meeting Deadlines: |  |  |  |  |
| --- | --- | --- | --- | --- |
| Meeting # | Date | Mods in by | Agenda out by | Observers notified to Secretariat by |
| Meeting 15 | July 28th | July 9th | July 15th | July 17th |