- MEETING MINUTES V0.2

Meeting Name:	Modifications Panel		Meeting No: 27

Date of Meeting:	March 30th 2010			Time: 10.30 – 3pm

Venue: Hotel Isaacs, Dublin

- In Attendance:

| Members/Alternates |  |  |
| --- | --- | --- |
| Name | Company | Position |
| Grainne O'Shea | ESBPG | Generator Member |
| Kevin Hannafin | Viridian Power & Energy | Generator Member |
| Brian Mongan | AES Kilroot | Generator Alternate |
| Catriona Diviney | IWEA | Generator Alternate |
| Mark Alexander | Viridian Power & Energy | Generator Alternate |
| Iain Wright | SSE Renewables | Supplier Member |
| Stephen Walsh | ESB CS | Supplier Member |
| William Steele | NIE Energy | Supplier Member |
| Jill Murray | Bord Gais | Supplier Alternate |
| Emeka Chukwureh | SSE Renewables | Supplier Alternate |
| Shane Rourke | EirGrid | SO Member |
| Gill Nolan | EirGrid | SO Alternate |
| Vivienne Price | SONI | SO Alternate |
| Sheenagh Rooney | CER | RA Member |
| Dana Kelleher | CER | RA Alternate |
| Jean Pierre Miura | NIAUR | RA Alternate |
| Niamh Delaney | SEMO | MO Member |
| Aodhagan Downey | SEMO | MO Alternate |
| Aileen O'Connor | ESB Networks | MDP Member |
| Denis Kelly | NIE | MDP Member |
| James Long | ESB Networks | MDP Alternate |
| Observers |  |  |
| Andrew Waghorn | Deloitte | Market Auditor |
| Brendan O'Sullivan | SEMO | Observer |
| Brian McAuley | SEMO | Observer |
| Catherine Ward | ESB PG | Observer |
| Carole Devlin | Endesa Ireland | Observer |
| Ciara Corby | EirGrid | Observer |
| Ciarán O'Brien | Deloitte | Market Auditor |
| David Stevens | SEMO | Observer |
| Deirdre Powers | Endesa | Observer |
| Dermot Barry | SEMO | Observer |
| Joe Collins | Bord Gais | Observer |
| Liam Ryan | SEMO | Observer |
| Marguerite Larkin | Deloitte | Market Auditor |
| Marie O' Callaghan | Bord Gais | Observer |
| Michael Behan | SEMO | Observer |
| Paddy Larkin | Moyle Interconnector Holdings | Observer |
| Philip Newsome | CER | Observer |
| Patrick Liddy | Activation Energy | Observer |
| Paul McCusker | Premier Power | Observer |
| Rodney Doyle | EirGrid | Observer |
| Robert O'Rourke | CER | Observer |
| Sean Mackin | SEMO | Observer |
| Sean McGoldrick | SEMO | Observer |
| Sinead O'Hare | NIE Energy | Observer |
| Walter Carlton | Deloitte | Market Auditor |
| Yevgeniy Podkladnev | SEMO | Observer |
| Secretariat Function |  |  |
| Stephanie Fargher | SEMO | Secretariat |
| Aisling O'Donnell | SEMO | Secretariat |

Section 1

- Market Audit Report

Deloitte presented the Market Audit Report to attendees covering the calendar year 2009. Attention was drawn to the Audit opinion that SEMO and the IA “…have, in all material respects, complied with the Code and relevant Agreed Procedures…”.

Two issues identified as significant were presented along with a number of “other matters”. The report will be published on the SEMO website post presentation.

Section 2

- Minutes

Minutes from Meeting 26, read and approved.

- Advice of new Alternates

Shane Rourke and Gill Nolan from EirGrid are the new SO Member and Alternate respectively. Catriona Diviney from IWEA replaces Rory Mullan as Generator Alternate. Kevin Hannifan from Viridian replaces Gareth Blaney as Generator Member having previously held position as Alternate to Gareth. Mark Alexander will hold the Generator Alternate position for Viridian. Shane Boland from ESBCS replaces Tony Dunlea as Supplier Alternate to Stephen Walsh.

- Legal Support for Modifications Committee

Submissions received by EirGrid procurement, EirGrid are now evaluating submissions with an aim to have support in place prior to the next Modifications Committee Meeting.

- Secretariat Programme of Work

| Title | Status | Sent By / Achieved By |
| --- | --- | --- |
| FRRs ‘Recommended for Approval’ not yet circulated to Committee for review |  |  |
| Mod_65_08 Generator Unit Short Term Test Status | Awaiting Impact Assessment results and review of wording by TSOs | May 17th 2010 (expiry) |
| FRRs ‘Recommended for Approval’ awaiting RA Decision |  |  |
| Mod_25_09 Publication of two-year generation outage plans | Awaiting outcome of related Grid Code Review Panel Modification | October 29th 2009 |
| Mod_45_09 Loss Adjustments in the Calculation of the Cost of Running in the Procedure to Calculate final Uplift Values | Awaiting RA Decision | December 21st 2009 |
| FRRs ‘Recommended for Rejection” awaiting RA Decision |  |  |
| Mod_12_09 Loss Adjustments in Constraint and Make Whole Payments | Awaiting RA Decision | December 21st 2009 |
| RA Decision Approved Modifications |  |  |
| Title | Sections Modified | Effective Date |
| Mod_08_10 Housekeeping 2 | Section 2, Appendix K & AP 17 | February 26th 2010 |
| Mod_07_10 Change to Settlement query process to increase period allowed to raise settlement query on M+13 statements | Section 6 & AP 13 | February 18th 2010 |
| Mod_06_10 Change to settlement query process to facilitate query of all settlement re-runs | Section 6 & AP 13 | February 26th 2010 |
| Mod_03_10 Trading Site definition amendment | Glossary | February 26th 2010 |
| Mod_02_10 Validation of Technical Data: Further Extension of Interim Validation Process | Section 7 & Glossary | February 20th 2010 |
| Mod_24_09 Definition of Tariff Year and correction of Loss Factor timelines | Section 4, Appendix E, K, Glossary & AP6 | March 17th 2010 |
| RA Approved Modifications with System Impacts |  |  |
| Mod_34_08 Dual Rated Generator Amendment | Sections 2, 4, Appendix N & K and Glossary | October 29th 2010 |
| Mod_47_08 Validation of Technical Data: Enduring Validation Process | T&SC Section 3 & AP4 | October 29th 2010 |
| Mod_88_07 Publication of daily actual load summary | T&SC Appendix E & AP6 | April 30th 2010 |
| Working Groups |  |  |
| Mod_34_09 Global Settlement | 2nd Working Group | February 23rd 2010 |
| Work in Progress |  |  |
| 8 Approved Modifications | 3 with Systems Impacts | 6 in implementation phase |
| Working Group Mod_34_09 Global Settlement | 3rd Working Group provisional date | April 27th 2010 |
| Working Group Mod_18_10 Intra Day Trading | 1st Working Group provisional date | April 22nd 2010 |
| Next Release of T&SC April 30th 2010 |  |  |

- CMS Update

An update on the 7th and 8th Scheduled Releases with Deployment Dates in April 2010 and October 2010 respectively was presented by SEMO IT.

The 7th Scheduled Release (SEM R1.7.0) with a Deployment Date in April 2010 will have:

- Minimal Impact on Participants:

  - 1 new report – D+4 Daily Actual Load Summary

  - 1 modified report – 4 Day Load Forecast Report switching from Trading Day to Calendar Day.

- Design changes are confirmed with vendors and a revised MPUD was issued on January 14th, 2010 and is also available on the SEMO website.

- SEMO propose three weeks of unscripted Market Test week beginning Monday 12th April 2010 to allow Participants to verify functional and technical changes to their systems.

The 8th Scheduled Release (SEM R1.8.0) with a Deployment Date in October 2010 is expected to have significant impact on Participant Systems:

- Release Cut-Off Date has passed (Feb 19th, 2010)

- First CCB meeting held on March 3rd, 2010

  - All active Change Requests prioritised on criticality;

  - Resulted in 9 new Impact Assessments.

- Second CCB meeting held on March 18th, 2010

  - All Change Requests prioritised on criticality and cost

  - Resulted in 9 Change Requests added to scope.

- SEMO has confirmed final scope with vendors on March 18th, 2010 – release comprises 9,661 vendor development hours (exclusive of test oversight).

- Scope comprises:

  - Approved Modification Proposals;

  - Legislative changes;

  - System Enhancements to improve operational efficiency; and

  - Defects.

The 9th Scheduled Release (SEM R1.9.0) with a Deployment Date in April 2011 was also discussed:

  - Release Cut-Off Date for the SEM R1.9.0 release : Friday, August 27th, 2010

  - Communicated via

    - Market Helpdesk;

    - SEMO website;

    - MOUG of March 23rd; and

    - Modifications Committee meeting of March 30th.

  - Release Cut-Off Date is the most critical factor which determines when

    - Scope can be finalised and

    - Interface Specifications can be published.

Section 3

I.	Review of Action Items from Last Meeting

| Name | Action | Comment |
| --- | --- | --- |
| Mod_04_10: Addition of Fuel Type Flag to Dispatch Instruction Data Transaction | SEMO to discuss alternative implementation options with the TSOs. SEMO/TSOs to clearly advise the Committee of any impacts on Generators. RAs to advise the Committee, at Meeting 27, of the forward program for the development of legislation and policy on this issue. | Complete. (See Section 5) |
| Mod_01_10: Alignment of Meter Data timelines for Autonomous Generator Units with timelines for other Generator Unit types | MDPs to undertake Impact Assessment of moving to seven day reporting. SSE to better outline the justification for the Modification and implications of not implementing in order to provide a cost/benefit analysis to be undertaken by the Committee. SSE to provide definition of ‘Market Reports’ for inclusion in the Proposal. SEMO to assess whether it would be possible to detail on reports where the data source used is not actual data. | Complete. (See Section 5) |
| Mod_30_09: Removal of Restriction on Associated Site Supplier Units on DSUs | SEMO to re-circulate DSU document with correction | Underway. SEMO committed to closing off this action within one month of Meeting 27. |
| Mod_46_09: Treatment of UI’s in Pumped Storage Units when Pumping | ESB PG to further assess options and update Committee on preferred option at next Meeting. | Complete. (See Section 5) |
| Mod_34_09: Global Settlement | Secretariat to send placeholder for second Working Group – 23 February. RAs to follow up Retail Team to establish error ahead of Working Group. Update to be provided at next Modifications Meeting. | Complete. (See Section 5) |
| Mod_25_09: Publication of two-year generation outage plans | FRR subject to the decision of the Grid Code. | Underway. GCRP meeting minutes update provided to the Committee by the Secretariat. RA decision received requesting further work on the Modification. TSO representative presented a version 2 of the Mod, which was recommended for approval by the Committee. Secretariat to circulate a revised FRR to the Committee following Meeting 27. |
| Mod_65_08: Short Term Test Status | TSO to re-examine wording and determine drafting. Subsequently further investigation of full costs and implementation to be carried out by SEMO. FRR to include views of Committee. | Underway. Extension granted by RAs to May 17th 2010. TSO representative advised that work is underway to finalise the Modification Proposal. When the Modification Proposal has been finalised by the TSOs, SEMO can then carry out full impact assessment and finalise FRR. Secretariat advised Committee that the FRR will be circulated to the Committee for review one week prior to expiry of extension subject to completion of TSO/SEMO action items. |
| Mod_67_08 Additional Market Data Transaction from MO to TSOs | TSO to advise Secretariat, to in turn advise Committee as to decision on how to progress, ahead of expiry date (March). Secretariat to keep Modification on Agenda for next meeting. | Complete. (See Section 5) |

Note

A Generator Alternate contacted the Secretariat the day after the Meeting to draw attention to the fact that he was not involved in the voting on Modification Proposals at the Meeting. He informed the Secretariat that the Member was not in attendance at the Meeting but he, acting as Alternate should have been included in the voting process.

He did however, advise the Secretariat that he was in agreement with the decisions of the Committee and would have voted as per each outcome.

In order to avoid a reoccurrence of this instance, the Secretariat will, in future, request brief introductions from all attendees prior to commencement of Meetings.

| Section 4 New Modifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ##### Item | ##### Mod | ##### Proposer | ##### Discussion Points | ##### Actions/ ##### Comment | ##### Outcome/ ##### Vote Result |
| I. | Mod_09_10: AP 12 Text | Secretariat | - The Secretariat advised that this Modification proposes alterations to AP12 in order to deliver a more reader- friendly document. - It is noted that there are no fundamental changes proposed in the Modification. A number of clarifications and naming convention corrections are included. - Committee agreed the Proposal achieves the objective of delivering a more legible AP. | Actions: N/A | Recommended for Approval (Unanimous) Aileen O’Connor Caitriona Diviney Denis Kelly Grainne O’Shea Iain Wright Jill Murray Kevin Hannifan Niamh Delaney Shane Rourke Stephen Walsh Vivienne Price William Steele |
| II. | Mod_10_10: Nomination of Alternate | Secretariat | - The intention of the Modification Proposal is to reduce the number of days notice from 10 to 3 for a Member to notify the Secretariat of a change in Alternate. - A Member questioned if an Alternate should be allowed to notify a change of Alternate in the absence of the Member. - Secretariat advised that the Code does not currently allow for this as it is the Member who is nominated by the industry not the Alternate. - Committee acknowledged the concern of the Member but agreed it should be dealt with separate to this proposal should the Member wish to draft a Modification Proposal. | Actions: - Legal drafting of FRR to include capitalisation of term ‘working groups’ - Legal drafting of FRR to include a Glossary definition for Alternate Member. | Recommended for Approval (Unanimous) Caitriona Diviney Grainne O’Shea Iain Wright Jill Murray Kevin Hannifan Stephen Walsh William Steele |
| III. | Mod_11_10: Removal of Proposal Notice Term | Secretariat | - The Modification proposes to remove a redundant term from the Code and Glossary in order to provide clarity to the Modifications process. | Actions: N/A | Recommended for Approval (Unanimous) Caitriona Diviney Grainne O’Shea Iain Wright Jill Murray Kevin Hannifan Stephen Walsh William Steele |
| IV. | Mod_12_10: Publication of the Code | Secretariat | - Secretariat advised that there is a concern of non-compliance associated with the requirement to re-publish the Code upon approval of every Modification Proposal. - Noted that the requirement as currently written is very difficult to adhere to given that the text of a proposal may change from the lifecycle of submission to final RA Decision. - The proposal also reduces the requirement to publish the Code on a quarterly basis, moving to an update in line with Scheduled Releases (twice yearly). - The Secretariat advised that the Code is currently updated upon receipt of 10 or more approved (effective) Modification Proposals. This proposal allows more flexibility for the Secretariat to update the Code at times when the demands are not as high on the Secretariat. - The Committee voiced confusion around the wording “no later than” and agreed to vote to approve the proposal subject to the legal drafting of the FRR. | Actions: - Legal drafting of FRR to change wording “no later than” to “no less frequently than”. | Recommended for Approval (Unanimous) Caitriona Diviney Grainne O’Shea Iain Wright Jill Murray Kevin Hannifan Stephen Walsh William Steele |
| V. | Mod_13_10 Ex Post LOLP Determination Clarification | SEMO | - MO Member presented this Modification Proposal. - The Code currently identifies the SO as having the obligation to calculate the Interim Ex-Post Margin (IEMh) and the Ex-Post Margin (EMh). However, this calculation is performed in the CMS. Therefore this Modification clarifies that this obligation should lie with the MO. | Actions: N/A | Recommended for Approval (Unanimous) Caitriona Diviney Grainne O’Shea Iain Wright Jill Murray Kevin Hannifan Stephen Walsh William Steele |
| VI. | Mod_14_10 Excess Cash Collateral Drawdown Requirements | SEMO | - MO Member advised that this Modification Proposal clarifies the process for using excess cash collateral to pay invoices. - The proposal also provides a correction to the email address used by Participants and the numbering of the Procedural Steps in Section 3.5.2 of AP 9. - Discussion around the transaction cost amount as to whether the figure of €25 was too low. - Members expressed a preference to refer to the sterling equivalent. - SEMO requested the inclusion of additional wording to enable the MO to approve the use of the Excess Cash Collateral Drawdown option in other exceptional circumstances. | Actions: - Legal drafting of AP Notification to include wording “or sterling equivalent” in place of “£25” - Legal drafting to include “or other exceptional circumstances” as advised by the SEMO Member | Recommended for Approval (Unanimous) Aileen O’Connor Caitriona Diviney Denis Kelly Grainne O’Shea Iain Wright Jill Murray Kevin Hannifan Niamh Delaney Shane Rourke Stephen Walsh Vivienne Price William Steele |
| VII. | Mod_15_10 Further Extension of Interim Provision for ESU | SEMO | - This Modification proposes to further extend the Section 7 Interim Provision for ESU in the Code until the 11th Scheduled Release (April 2011). - Discussion around its link to Global Aggregation and whether it would be more appropriate to aim to have an enduring solution in place by the 9th Scheduled release. - A Supplier Member indicated that the existing Section 4 provision is more favourable than further extending Section 7 but acknowledged the ongoing work on Global Aggregation, which aims to implement an enduring solution for Global Settlement in the 11th Scheduled Release (April 2011). - SEMO advised, should the Committee decide not to vote on the Proposal at Meeting 27, the provision will expire resulting in breach of the Code as to implement the enduring Section 4 provisions would require a CMS change. - The Committee agreed to vote on the Modification Proposal as proposed. | Actions: N/A | Recommended for Approval (Unanimous) Caitriona Diviney Grainne O’Shea Iain Wright Jill Murray Kevin Hannifan Stephen Walsh William Steele |
| VIII. | Mod_16_10 Removal of Section 6.91 | SEMO | - SEMO presented the proposal as addressing two aspects of the Data Query process. - The first change is to align the process for a Data Query of Capacity Payments or Charges with those of a Data Query of Trading Payments and Charges. - The second change removes an obligation on SEMO that it is not possible to comply with due to the specific timelines for Data Queries. - Concern expressed among Members that the proposal may impact on the M+4 and M+13 Settlement Query process. - MO Alternate addressed these concerns with assurance that the proposed changes affect Data Queries only and that the process for Settlement Queries is unaffected. - Supplier Members acknowledged the intention of the Modification Proposal as presented by SEMO and agreed to vote on the proposal with the opportunity to express any further concerns in the FRR. | Actions: N/A | Recommended for Approval (Unanimous) Caitriona Diviney Grainne O’Shea Iain Wright Jill Murray Kevin Hannifan Stephen Walsh William Steele |
| IX. | Mod_17_10: Testing Tariff Update Clarification | SEMO | - SEMO identified that the intention of the Modification Proposal is to correct an error in relation to whose responsibility it is to issue Testing Tariff updates. - The MO Member advised that the SO performs this function, rather than the MO as currently stated in the T&SC.. | Actions: N/A | Recommended for Approval (Unanimous) Caitriona Diviney Grainne O’Shea Iain Wright Jill Murray Kevin Hannifan Stephen Walsh William Steele |
| X. | Mod_18_10: Intra-day Trading | RA | - The proposal was presented by the RAs as one option for addressing Intra-day Trading. The RAs stressed that it is one option but that the intention is to establish a Working Group to assess all options. - Outlined a work plan for delivery - A number of Working Groups to develop the proposal. - Modifications Committee decision in quarter 3 of 2010. - SEMC Decision in quarter 4 of 2010. - Confusion among the Members regarding the meaning of the wording ‘Intra-day Trading’ in the context of the proposal. - Discussion among Participants in relation to the scope of work required to deliver a result. - RAs indicated there are a number of work streams addressing various related issues, which should not form a major part of the work for this proposal. - A number of Participants at the Meeting stressed the need for a ToR wide enough not only to meet legislation requirement but also facilitate trade and optimise the use of the future Interconnectors, fundamental that the final option achieves value for money. - An observer from Moyle Interconnector Holdings Ltd. commented that the establishment of Intraday trading arrangements alone would not increase Interconnector trading and that other barriers to trade needed to be considered. - A SO observer stressed the importance of developing a ToR that facilitates the development of more efficient Interconnector trading arrangements and that achieving compliance with congestion management guidelines would be an important first step. - An observer questioned the current arrangements regarding TSO trading on the Interconnector. They commented on benefits in the past before the SEM where PPB would procure energy on behalf of SONI. With the implementation of the SEM this is no longer possible. | Actions: - RAs to circulate ToR to Committee. - Secretariat to circulate finalised ToR and related documents in advance of Working Group. | Deferred |

| Section 5 Deferred Modifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ##### Item | ##### Mod | ##### Proposer | ##### Discussion Points | ##### Actions/ ##### Comment | ##### Outcome/ ##### Vote Result |
| I. | Mod_04_10: Addition of Fuel Type Flag to Dispatch Instruction Data Transaction | SEMO | - RA representative provided an update on the RES Directive and indicated summer 2010 as possible implementation date for secondary legislation, although it was noted that it could be 2011 before legislation is implemented particularly if primary legislation is required. - Advised of the requirements for fuel-mix disclosure and Guarantees of Origin resulting from implementation of the legislation. - Noted legislation is currently in place in NI administered by Ofgem. - SEMO advised that the Modification will act as an interim solution to facilitate development the Fuel Mix Disclosure on an annual basis as outlined in the Interim Arrangements for Fuel Mix Disclosure decision paper published by the RAs. - Questions raised as to whether an interim solution is necessary at present given that the TSO receive information on fuel types. - SEMO advised that the interim solution is developed with an aim to accommodate future requirements in so far as possible. - It was questioned whether the implementation of the Modification Proposal in the 9th Scheduled Release (April 2011) was necessary as the calculation had to happen on an October to October basis. | Actions: - Both SEMO and TSOs to procure full impact assessment and provide update to the Committee at Meeting 28. | Deferred |
| II. | Mod_01_10: Autonomous Generator Unit Timelines | SSE Renewables | - Proposer presented a second version of the Modification addressing the action items identified from Meeting 26. - Proposer advised that an alternative solution is currently proposed in the form of a Change Request (CR). - Main issue identified as Generators inability to obtain correct data from market reports as currently written. - The proposal sets out one option for addressing this concern for Generators. - MDP Members informed the Committee that implementation of the proposal as it stands would result in very high implementation and on-going costs. - Agreement among the Committee that a cheaper solution could be delivered through an existing CR. - Vote taken to reject with proviso that recommendation to approve CR be captured in FRR. | Actions: - Proposer to upgrade CR to high priority in order for the CR to be implemented asap. | Recommended for Rejection (Unanimous) Caitriona Diviney Grainne O’Shea Iain Wright Jill Murray Kevin Hannifan Stephen Walsh William Steele |
| III. | Mod_46_09: Treatment of UIs in Pumped Storage Units when Pumping | ESB PG | - Proposer presented a revised proposal to reflect a preferred option following discussions with SEMO. - Revised estimated impact at €140k over first 3 months of 2010, noted the estimate is a reduction on previous estimate but still quite significant. - Chair supported the proposal following research on pumped storage in Scotland and identified it as a fundamental issue with pumped storage units. - SEMO commented that further work is required on the drafting of the Modification Proposal to include transition arrangements between pumping and generating and a number of other wording changes and that a full impact assessment should be undertaken. | Actions: - Proposer to finalise wording in advance of Meeting 28. - SEMO to procure a full impact assessment and present to the Committee at Meeting 28. | Deferred |
| IV. | Mod_34_09: Global Settlement | ESB CS | - Update to be provided at Working Group 3 on April 27th 2010. | Actions: - Update to be provided at Working Group 3 on April 27th 2010. | Deferred |
| V. | Mod_68_07: Additional Market Data Transaction from SMO to TSO | TSO | - Proposal withdrawn by SO Member. | Actions: N/A | Withdrawn |

| Section 6 Further Work Required |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ##### Item | ##### Mod | ##### Proposer | ##### Discussion Points | ##### Actions/ ##### Comment | ##### Outcome/ ##### Vote Result |
| I. | Mod_25_09 Publication of two year Generation Outage Plans | TSO | - Secretariat provided update of GCRP minutes both North and South and RA decision letter requiring further work. - SO Alternate presented version 2 of the Modification. - Discussion around exclusion of De-Minimus level generators. As per Code this is at the discretion of the TSO. - Committee agreed to vote on version 2 of the Modification Proposal. | Actions: - Secretariat to update FRR to include developments from GCRP and version 2 of the Modification. | Recommended for Approval at Meeting 25 |

Section 8 AOB